NURSING SCHOOL MANAGEMENT SYSTEM
Full Exportable Architecture & MVP Specification

Technology Stack: ASP.NET Core Web API, React, SQL Server, Entity Framework Core

Prepared for implementation by a contractor development team

Date: 6 June 2026

# SPEC-1-Nursing School Management System

# Document Control

| Item | Value |
| --- | --- |
| Document type | Software architecture and MVP implementation specification |
| System name | Nursing School Management System |
| Primary stack | .NET 10 / ASP.NET Core Web API, React 19, SQL Server, Entity Framework Core |
| Target users | Admin, Registrar, Lecturer, Clinical Coordinator, Finance Officer, Student |
| MVP scope | Single nursing school, extensible to multiple branches later |
| Assumptions | English language UI, web-first system, role-based access, basic file uploads, no mobile app in MVP |

# 1. Background

A nursing school handles academic, administrative, financial, and clinical placement processes. In many schools these operations are spread across paper forms, Excel files, WhatsApp messages, and disconnected systems. This creates delays, duplicate records, lost documents, poor fee visibility, and difficulty tracking student progress from admission to graduation.

The proposed Nursing School Management System centralizes these workflows into a secure web application. The MVP focuses on student records, admissions, academic management, attendance, results, basic fees, and clinical placement tracking.

# 2. Goals

Create one source of truth for student, academic, finance, and clinical placement data.

Reduce manual paperwork and duplicate data entry.

Give lecturers and coordinators controlled access to the records they manage.

Allow students to view their profile, courses, attendance, fees, results, and placements.

Provide reports that management can export for decision-making.

Build the system using a stack that can be implemented by a .NET and React contractor team.

# 3. Scope

## 3.1 In Scope for MVP

Authentication and role-based authorization

Student registration and profile management

Admission application tracking

Program, semester, course, and enrollment management

Attendance capture by lecturers

Assessment and examination results management

Basic fee structure, invoices, payments, and balances

Clinical facility, placement, supervisor, and evaluation management

Dashboard summaries by role

Excel/PDF-ready reports

## 3.2 Out of Scope for MVP

Native Android/iOS mobile application

Online card/mobile-money payment gateway

Biometric attendance devices

Advanced timetable optimization

Learning management system features such as video lessons and assignments

AI-based student risk prediction

Multi-school SaaS billing

# 4. Requirements

Requirements are prioritized using MoSCoW: Must, Should, Could, and Won't for the MVP.

| Priority | Requirement | Description |
| --- | --- | --- |
| Must | User authentication | Users must log in using email/username and password. |
| Must | Role-based access | Different menus and API permissions for Admin, Registrar, Lecturer, Clinical Coordinator, Finance Officer, and Student. |
| Must | Student profile | Capture biodata, contact, guardian, admission number, program, status, and documents. |
| Must | Admissions | Register applications, review them, and convert accepted applicants into students. |
| Must | Programs and courses | Manage nursing programs, semesters, and courses. |
| Must | Enrollment | Register students into semester courses. |
| Must | Attendance | Lecturers can mark attendance per course session. |
| Must | Results | Capture CA, exam marks, calculate final score and grade. |
| Must | Fees | Create invoices, record payments, and show outstanding balances. |
| Must | Clinical placement | Assign students to hospitals/clinics and supervisors. |
| Should | Reports | Export student lists, fee balances, attendance, results, and placement reports. |
| Should | Document upload | Upload admission documents and student attachments. |
| Should | Notifications | Display in-app alerts for results, fees, and placements. |
| Could | SMS/email | Send selected alerts through SMS/email integration. |
| Could | Parent portal | Read-only guardian access for fees and results. |
| Won't | Online payment | Not included in MVP, but architecture should allow integration later. |

# 5. Similar Existing Applications / Reference Concepts

The proposed product is conceptually similar to general school management systems and student information systems, but specialized for nursing schools by adding clinical placement and clinical evaluation workflows.

| System Type | Similar Features | Gap Addressed by This Design |
| --- | --- | --- |
| Student Information System | Admissions, student records, courses, results | Adds nursing-specific clinical placement and evaluation. |
| ERP/School Management System | Fees, attendance, reports, users | Keeps MVP simpler and contractor-friendly. |
| Clinical Training Tracker | Placement, supervisors, evaluations | Integrates with academic and fee data. |
| Learning Management System | Courses, content, assessments | This MVP does not duplicate LMS content/video features. |

# 6. Users and Roles

| Role | Main Permissions |
| --- | --- |
| System Admin | Manage users, roles, lookup settings, system configuration, audit logs. |
| Registrar | Manage applications, admissions, student records, enrollment, academic status. |
| Lecturer | View assigned courses, mark attendance, enter marks, view own course reports. |
| Clinical Coordinator | Manage clinical facilities, supervisors, student placements, clinical evaluations. |
| Finance Officer | Manage fee structures, invoices, payments, balances, fee reports. |
| Student | View own profile, courses, attendance, results, invoices, payments, clinical placement. |

# 7. Method

## 7.1 High-Level Architecture

The system should use a modular monolith architecture for the MVP. This keeps deployment simple while maintaining clear boundaries between modules. Each module should expose service classes and controllers, while sharing one SQL Server database.

@startuml

actor Admin

actor Registrar

actor Lecturer

actor Student

actor "Finance Officer" as Finance

actor "Clinical Coordinator" as Clinical

rectangle "React Frontend" {

[Role Based Dashboard]

[Student UI]

[Academic UI]

[Finance UI]

[Clinical UI]

}

rectangle "ASP.NET Core Web API" {

[Auth Module]

[Student Module]

[Admissions Module]

[Academic Module]

[Attendance Module]

[Results Module]

[Finance Module]

[Clinical Module]

[Reports Module]

}

database "SQL Server" as DB

cloud "File Storage" as FS

Admin --> [Role Based Dashboard]

Registrar --> [Student UI]

Lecturer --> [Academic UI]

Student --> [Student UI]

Finance --> [Finance UI]

Clinical --> [Clinical UI]

[React Frontend] --> [ASP.NET Core Web API] : HTTPS/JSON

[ASP.NET Core Web API] --> DB : EF Core

[ASP.NET Core Web API] --> FS : documents

@enduml

## 7.2 Recommended Technology Stack

| Layer | Recommended Technology | Notes |
| --- | --- | --- |
| Frontend | React 19 + TypeScript | Use component-based UI and strict types. |
| UI Kit | Material UI v9 or Tailwind CSS | Material UI is faster for admin dashboards; Tailwind is lighter for custom design. |
| Backend | ASP.NET Core Web API on .NET 10 | Use .NET LTS where possible for production support. |
| ORM | Entity Framework Core 10.x | Use migrations and LINQ queries. |
| Database | SQL Server 2022 or Azure SQL | Good fit for .NET teams and relational school data. |
| Authentication | JWT access token + refresh token | Keep access tokens short-lived. |
| Authorization | ASP.NET Core policies and roles | Enforce permissions at API level, not only UI. |
| Reports | QuestPDF or ClosedXML | QuestPDF for PDF reports; ClosedXML for Excel exports. |
| API Documentation | Swagger/OpenAPI | Useful for frontend and contractor coordination. |
| Testing | xUnit, React Testing Library, Playwright | Unit, integration, and selected end-to-end tests. |
| Deployment | Docker or IIS + SQL Server | Docker recommended for repeatable staging/production. |

Version notes: Microsoft lists .NET 10 support through November 2028; React official docs track current React major versions; EF Core should use the latest patch for the selected major version. See References.

## 7.3 Module Design

| Module | Responsibilities | Key Entities |
| --- | --- | --- |
| Auth | Login, refresh tokens, users, roles, audit login activity | Users, Roles, UserRoles, RefreshTokens |
| Admissions | Applications, review, decision, conversion to student | Applications, ApplicationDocuments |
| Students | Student profiles, guardians, documents, status | Students, Guardians, StudentDocuments |
| Academic | Programs, semesters, courses, enrollments | Programs, Semesters, Courses, CourseOfferings, Enrollments |
| Attendance | Course sessions and attendance records | ClassSessions, AttendanceRecords |
| Results | Assessment components, marks, grades, GPA-ready records | AssessmentComponents, Marks, GradeScales |
| Finance | Fee structures, invoices, payments, balances | FeeStructures, Invoices, InvoiceItems, Payments |
| Clinical | Facilities, supervisors, placements, evaluations | ClinicalFacilities, ClinicalSupervisors, ClinicalPlacements, ClinicalEvaluations |
| Reports | Export and dashboard aggregation | Report queries, views |

## 7.4 Frontend Architecture

Recommended React folder structure:

src/

app/

router.tsx

store.ts

auth-provider.tsx

api/

httpClient.ts

authApi.ts

studentsApi.ts

academicApi.ts

financeApi.ts

clinicalApi.ts

components/

layout/

forms/

tables/

feedback/

features/

auth/

dashboard/

students/

admissions/

academic/

attendance/

results/

finance/

clinical/

reports/

hooks/

types/

utils/

Frontend rules:

Use TypeScript interfaces that mirror API DTOs.

Use protected routes based on authenticated user role.

Do not store sensitive data in localStorage except a short-lived access token if unavoidable; prefer memory plus refresh token cookie.

Use a shared API client with automatic 401 handling.

Use server-side pagination for large lists such as students, invoices, and attendance.

## 7.5 Backend Architecture

Recommended ASP.NET Core solution structure:

NursingSchool.sln

src/

NursingSchool.Api/

Controllers/

Middleware/

Program.cs

NursingSchool.Application/

DTOs/

Interfaces/

Services/

Validators/

NursingSchool.Domain/

Entities/

Enums/

ValueObjects/

NursingSchool.Infrastructure/

Data/

Repositories/

Auth/

FileStorage/

Reports/

tests/

NursingSchool.UnitTests/

NursingSchool.IntegrationTests/

Backend principles:

Controllers should be thin and delegate to application services.

Use DTOs for request/response contracts; never expose EF entities directly.

Use FluentValidation or similar validation in the application layer.

Use EF Core migrations for schema changes.

Add audit fields to major tables: CreatedAt, CreatedBy, UpdatedAt, UpdatedBy, IsDeleted.

Apply soft delete to business records where audit history matters.

## 7.6 Core Database Schema

The following schema is enough for an implementable MVP. Field types are SQL Server-oriented.

### Users

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| UserName | nvarchar(100), unique |
| Email | nvarchar(150), unique |
| PasswordHash | nvarchar(max) |
| IsActive | bit |
| LastLoginAt | datetime2 null |
| CreatedAt | datetime2 |

### Roles

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| Name | nvarchar(50), unique |

### UserRoles

| Field | Type / Constraint |
| --- | --- |
| UserId | uniqueidentifier FK Users |
| RoleId | uniqueidentifier FK Roles |

### Students

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| StudentNo | nvarchar(50), unique |
| UserId | uniqueidentifier FK Users null |
| FirstName | nvarchar(100) |
| LastName | nvarchar(100) |
| Gender | nvarchar(20) |
| DateOfBirth | date |
| Phone | nvarchar(30) |
| Email | nvarchar(150) |
| Address | nvarchar(250) |
| ProgramId | uniqueidentifier FK Programs |
| AdmissionDate | date |
| Status | nvarchar(30) |
| CreatedAt | datetime2 |

### Guardians

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| StudentId | uniqueidentifier FK Students |
| FullName | nvarchar(150) |
| Relationship | nvarchar(50) |
| Phone | nvarchar(30) |
| Email | nvarchar(150) null |
| Address | nvarchar(250) null |

### Applications

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| ApplicationNo | nvarchar(50), unique |
| FirstName | nvarchar(100) |
| LastName | nvarchar(100) |
| Email | nvarchar(150) |
| Phone | nvarchar(30) |
| ProgramId | uniqueidentifier FK Programs |
| Status | nvarchar(30) |
| SubmittedAt | datetime2 |
| ReviewedBy | uniqueidentifier FK Users null |
| ReviewedAt | datetime2 null |

### Programs

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| Code | nvarchar(30), unique |
| Name | nvarchar(150) |
| DurationYears | int |
| IsActive | bit |

### Semesters

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| ProgramId | uniqueidentifier FK Programs |
| Name | nvarchar(100) |
| YearLevel | int |
| SemesterNo | int |
| StartDate | date |
| EndDate | date |

### Courses

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| Code | nvarchar(30), unique |
| Name | nvarchar(150) |
| CreditUnits | int |
| CourseType | nvarchar(50) |

### CourseOfferings

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| CourseId | uniqueidentifier FK Courses |
| SemesterId | uniqueidentifier FK Semesters |
| LecturerId | uniqueidentifier FK Users |
| AcademicYear | nvarchar(20) |

### Enrollments

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| StudentId | uniqueidentifier FK Students |
| CourseOfferingId | uniqueidentifier FK CourseOfferings |
| EnrollmentDate | date |
| Status | nvarchar(30) |

### ClassSessions

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| CourseOfferingId | uniqueidentifier FK CourseOfferings |
| SessionDate | date |
| Topic | nvarchar(200) |
| StartTime | time |
| EndTime | time |

### AttendanceRecords

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| ClassSessionId | uniqueidentifier FK ClassSessions |
| StudentId | uniqueidentifier FK Students |
| Status | nvarchar(20) |
| Remarks | nvarchar(250) null |

### AssessmentComponents

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| CourseOfferingId | uniqueidentifier FK CourseOfferings |
| Name | nvarchar(100) |
| Weight | decimal(5,2) |
| MaxScore | decimal(5,2) |

### Marks

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| AssessmentComponentId | uniqueidentifier FK AssessmentComponents |
| StudentId | uniqueidentifier FK Students |
| Score | decimal(5,2) |
| EnteredBy | uniqueidentifier FK Users |
| EnteredAt | datetime2 |

### GradeScales

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| MinScore | decimal(5,2) |
| MaxScore | decimal(5,2) |
| Grade | nvarchar(5) |
| Remark | nvarchar(50) |

### FeeStructures

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| ProgramId | uniqueidentifier FK Programs |
| AcademicYear | nvarchar(20) |
| FeeName | nvarchar(150) |
| Amount | decimal(18,2) |

### Invoices

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| StudentId | uniqueidentifier FK Students |
| InvoiceNo | nvarchar(50), unique |
| AcademicYear | nvarchar(20) |
| SemesterId | uniqueidentifier FK Semesters null |
| TotalAmount | decimal(18,2) |
| Status | nvarchar(30) |
| IssuedAt | datetime2 |

### InvoiceItems

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| InvoiceId | uniqueidentifier FK Invoices |
| Description | nvarchar(150) |
| Amount | decimal(18,2) |

### Payments

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| InvoiceId | uniqueidentifier FK Invoices |
| ReceiptNo | nvarchar(50), unique |
| Amount | decimal(18,2) |
| PaymentMethod | nvarchar(50) |
| PaymentDate | date |
| RecordedBy | uniqueidentifier FK Users |

### ClinicalFacilities

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| Name | nvarchar(150) |
| FacilityType | nvarchar(50) |
| ContactPerson | nvarchar(150) |
| Phone | nvarchar(30) |
| Address | nvarchar(250) |
| IsActive | bit |

### ClinicalSupervisors

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| FacilityId | uniqueidentifier FK ClinicalFacilities |
| FullName | nvarchar(150) |
| Phone | nvarchar(30) |
| Email | nvarchar(150) null |

### ClinicalPlacements

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| StudentId | uniqueidentifier FK Students |
| FacilityId | uniqueidentifier FK ClinicalFacilities |
| SupervisorId | uniqueidentifier FK ClinicalSupervisors null |
| StartDate | date |
| EndDate | date |
| Department | nvarchar(100) |
| Status | nvarchar(30) |

### ClinicalEvaluations

| Field | Type / Constraint |
| --- | --- |
| Id | uniqueidentifier PK |
| PlacementId | uniqueidentifier FK ClinicalPlacements |
| EvaluatorId | uniqueidentifier FK Users |
| ProfessionalismScore | int |
| SkillScore | int |
| CommunicationScore | int |
| AttendanceScore | int |
| Comments | nvarchar(max) |
| EvaluatedAt | datetime2 |

## 7.7 Entity Relationship Diagram

@startuml

entity Users

entity Roles

entity UserRoles

entity Students

entity Guardians

entity Applications

entity Programs

entity Semesters

entity Courses

entity CourseOfferings

entity Enrollments

entity ClassSessions

entity AttendanceRecords

entity AssessmentComponents

entity Marks

entity Invoices

entity Payments

entity ClinicalFacilities

entity ClinicalSupervisors

entity ClinicalPlacements

entity ClinicalEvaluations

Users ||--o{ UserRoles

Roles ||--o{ UserRoles

Programs ||--o{ Students

Programs ||--o{ Semesters

Programs ||--o{ Applications

Students ||--o{ Guardians

Semesters ||--o{ CourseOfferings

Courses ||--o{ CourseOfferings

Users ||--o{ CourseOfferings : Lecturer

Students ||--o{ Enrollments

CourseOfferings ||--o{ Enrollments

CourseOfferings ||--o{ ClassSessions

ClassSessions ||--o{ AttendanceRecords

Students ||--o{ AttendanceRecords

CourseOfferings ||--o{ AssessmentComponents

AssessmentComponents ||--o{ Marks

Students ||--o{ Marks

Students ||--o{ Invoices

Invoices ||--o{ Payments

ClinicalFacilities ||--o{ ClinicalSupervisors

Students ||--o{ ClinicalPlacements

ClinicalFacilities ||--o{ ClinicalPlacements

ClinicalPlacements ||--o{ ClinicalEvaluations

@enduml

## 7.8 Key Workflows

### Admission to Student Conversion

@startuml

start

:Applicant submits application;

:Registrar reviews application;

if (Approved?) then (Yes)

:Generate StudentNo;

:Create Student profile;

:Create optional Student user account;

:Assign Program;

:Create initial invoice;

else (No)

:Mark application rejected;

endif

stop

@enduml

### Result Calculation

FinalScore = SUM((Score / MaxScore) * Weight) for all assessment components

Example:

CA Weight = 40%, Exam Weight = 60%

FinalScore = (CA Score / CA Max * 40) + (Exam Score / Exam Max * 60)

Grade = GradeScale where FinalScore between MinScore and MaxScore

### Fee Balance Calculation

InvoiceBalance = Invoice.TotalAmount - SUM(Payments.Amount)

Invoice.Status:

Paid       -> Balance <= 0

Partial    -> Balance > 0 and Payments exist

Unpaid     -> Balance == TotalAmount

Overdue    -> DueDate passed and Balance > 0

# 8. API Design

The API should be REST-style, JSON-based, and documented with Swagger/OpenAPI.

| Area | Endpoint | Method | Purpose |
| --- | --- | --- | --- |
| Auth | /api/auth/login | POST | Authenticate and return access token. |
| Auth | /api/auth/refresh | POST | Refresh access token. |
| Users | /api/users | GET/POST | List or create users. |
| Students | /api/students | GET/POST | List or create students. |
| Students | /api/students/{id} | GET/PUT | View or update student. |
| Admissions | /api/applications | GET/POST | List or submit applications. |
| Admissions | /api/applications/{id}/approve | POST | Approve and convert to student. |
| Academic | /api/programs | GET/POST | Manage programs. |
| Academic | /api/courses | GET/POST | Manage courses. |
| Academic | /api/course-offerings | GET/POST | Assign courses to semester/lecturer. |
| Enrollment | /api/enrollments | POST | Enroll a student in a course offering. |
| Attendance | /api/class-sessions | POST | Create class session. |
| Attendance | /api/class-sessions/{id}/attendance | POST | Submit attendance list. |
| Results | /api/assessment-components | POST | Create CA/exam components. |
| Results | /api/marks | POST | Submit student marks. |
| Results | /api/students/{id}/results | GET | View student results. |
| Finance | /api/invoices | GET/POST | Create/list invoices. |
| Finance | /api/payments | POST | Record payment. |
| Clinical | /api/clinical-facilities | GET/POST | Manage clinical sites. |
| Clinical | /api/clinical-placements | GET/POST | Assign placements. |
| Clinical | /api/clinical-evaluations | POST | Submit clinical evaluation. |
| Reports | /api/reports/fee-balances | GET | Export fee balance report. |
| Reports | /api/reports/results | GET | Export results report. |

# 9. Security Design

Use HTTPS only in production.

Hash passwords with ASP.NET Core Identity password hasher or Argon2/bcrypt equivalent.

Use short-lived JWT access tokens and refresh tokens stored securely.

Enforce role and policy authorization on every protected API endpoint.

Add audit logs for login, student updates, marks entry, invoice/payment updates, and result publishing.

Validate all request DTOs before persistence.

Protect uploaded files by storing metadata in the database and serving files through authorized endpoints.

Use database transactions for admission approval, invoice creation, payment recording, and result publishing.

Use server-side filtering so students can only access their own records.

# 10. Reporting

| Report | Filters | Output |
| --- | --- | --- |
| Student Register | Program, status, admission year | Table, Excel, PDF |
| Admissions Report | Program, status, date range | Table, Excel |
| Course Enrollment | Course, semester, academic year | Table, Excel |
| Attendance Report | Course, student, date range | Percentage summary, Excel/PDF |
| Results Report | Program, semester, course | Grades, Excel/PDF |
| Fee Balance Report | Program, semester, balance status | Excel/PDF |
| Clinical Placement Report | Facility, date range, program | Excel/PDF |
| Clinical Evaluation Report | Student, placement, facility | PDF |

# 11. Implementation

## 11.1 Backend Implementation Steps

Create ASP.NET Core solution with Api, Application, Domain, and Infrastructure projects.

Configure SQL Server connection, EF Core DbContext, and initial migrations.

Implement Auth module: users, roles, login, refresh token, password reset foundation.

Create base entities and audit fields.

Implement Student and Admissions modules.

Implement Academic module: programs, semesters, courses, course offerings, enrollments.

Implement Attendance module.

Implement Results module with weighted grade calculation.

Implement Finance module with invoices, invoice items, payments, and balance calculation.

Implement Clinical module with facilities, supervisors, placements, evaluations.

Add report query endpoints and export services.

Add Swagger, validation, global exception handling, logging, and integration tests.

## 11.2 Frontend Implementation Steps

Create React + TypeScript project.

Set up routing, API client, authentication provider, and protected routes.

Build shared layout: sidebar, top bar, breadcrumbs, loading states, error states.

Build login and role-based dashboard screens.

Build Students and Admissions screens.

Build Academic management screens.

Build Attendance screens for lecturers.

Build Results entry and student result views.

Build Finance invoice/payment screens.

Build Clinical placement and evaluation screens.

Build Reports screens with filter forms and export buttons.

Run usability testing with school staff and fix workflow issues.

## 11.3 Suggested Development Standards

Use feature branches and pull requests.

Use database migrations reviewed with the backend lead.

Use DTO names such as CreateStudentRequest, StudentResponse, UpdateStudentRequest.

Return consistent API errors using ProblemDetails.

Use pagination for all list endpoints.

Use UTC timestamps in database and format local dates in frontend.

Write tests for grade calculation, fee balance calculation, role access, and admission approval.

# 12. Milestones

| Milestone | Deliverables | Acceptance Criteria |
| --- | --- | --- |
| M1 - Foundation | Project setup, database, auth, roles, CI basics | Users can log in; roles control menus and APIs. |
| M2 - Student & Admissions | Applications, approval, student profiles, guardians, documents | Registrar can convert approved application to student. |
| M3 - Academic Setup | Programs, semesters, courses, course offerings, enrollments | Students can be enrolled into semester courses. |
| M4 - Attendance & Results | Class sessions, attendance, assessment components, marks, grade calculation | Lecturer can mark attendance and enter results. |
| M5 - Finance | Fee structures, invoices, payments, balance reports | Finance officer can record payments and view balances. |
| M6 - Clinical | Facilities, supervisors, placements, evaluations | Coordinator can place students and record evaluations. |
| M7 - Reports & Hardening | Exports, dashboards, audit logs, testing, deployment package | Management can export key reports; system passes UAT. |

# 13. Deployment Architecture

@startuml

node "User Browser" {

[React App]

}

node "Web Server / Container Host" {

[Nginx or IIS]

[ASP.NET Core API]

}

database "SQL Server" as SQL

folder "File Storage" as Files

[React App] --> [Nginx or IIS] : HTTPS

[Nginx or IIS] --> [ASP.NET Core API] : Reverse proxy/API

[ASP.NET Core API] --> SQL

[ASP.NET Core API] --> Files

@enduml

MVP deployment options:

Simple Windows deployment: IIS hosts React static files and ASP.NET Core API; SQL Server runs on same or separate server.

Recommended repeatable deployment: Docker Compose with frontend, API, SQL Server, and file volume.

Cloud-ready deployment: Azure App Service or container app, Azure SQL Database, and Azure Blob Storage.

# 14. Minimum Viable Product Backlog

| Epic | User Story |
| --- | --- |
| Auth | As a user, I can log in and see only the modules allowed for my role. |
| Admissions | As a registrar, I can create/review applications and approve qualified applicants. |
| Students | As a registrar, I can manage student biodata and guardian information. |
| Academic | As an admin, I can create programs, semesters, courses, and assign lecturers. |
| Enrollment | As a registrar, I can enroll students into courses for a semester. |
| Attendance | As a lecturer, I can mark attendance for my assigned course sessions. |
| Results | As a lecturer, I can enter marks and the system calculates grades. |
| Finance | As a finance officer, I can create invoices and record payments. |
| Clinical | As a clinical coordinator, I can assign students to clinical facilities and supervisors. |
| Reports | As management, I can export operational reports. |

# 15. Gathering Results

After production launch, success should be measured using operational and technical indicators.

| Area | Metric | Target |
| --- | --- | --- |
| Adoption | Active staff users per week | At least 80% of expected staff users within first month. |
| Data Quality | Duplicate student records | Less than 2% duplicate rate after cleanup. |
| Admissions | Application processing time | Reduced by at least 40% compared with manual process. |
| Finance | Fee balance visibility | Finance can generate balance report in under 1 minute. |
| Academic | Attendance completion | Lecturers submit attendance for at least 90% of sessions. |
| Results | Result publication delay | Reduced by at least 50% after exams. |
| Clinical | Placement tracking | 100% of active placements visible in system. |
| Performance | Common page load time | Under 3 seconds on school network for normal pages. |
| Reliability | Monthly uptime | At least 99% for MVP production. |

# 16. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Poor existing data quality | Migration delays and user distrust | Run a data cleanup exercise before import. |
| Too many features in MVP | Budget/schedule overrun | Keep MVP scope fixed and add phase 2 backlog. |
| Weak role permissions | Data leakage | Test authorization at API level. |
| Unclear grading rules | Incorrect transcripts/results | Document grading policy before implementation. |
| Finance reconciliation issues | Wrong balances | Use transaction logs and payment reversal workflow. |
| Network instability | Poor user experience | Optimize pages and allow exports to run server-side. |
| Contractor handover gaps | Maintenance problems | Require README, API docs, deployment scripts, and tests. |

# 17. Phase 2 Enhancements

Online application portal with applicant self-service.

Payment gateway integration for mobile money/card payments.

SMS and email notification integration.

Timetable module.

Library and hostel modules.

Parent/guardian read-only portal.

Mobile app for students.

Advanced transcript generation.

Multi-branch or multi-school support.

# 18. References

Microsoft .NET and .NET Core lifecycle: https://learn.microsoft.com/en-us/lifecycle/products/microsoft-net-and-net-core

.NET releases, patches, and support: https://learn.microsoft.com/en-us/dotnet/core/releases-and-support

Entity Framework Core documentation: https://learn.microsoft.com/en-us/ef/core/

EF Core releases and planning: https://learn.microsoft.com/en-us/ef/core/what-is-new/

React documentation and versions: https://react.dev/versions

React 19.2 release note: https://react.dev/blog/2025/10/01/react-19-2

Material UI documentation: https://mui.com/

Material UI v9 announcement: https://mui.com/blog/introducing-material-ui-v9/

# 19. Need Professional Help in Developing Your Architecture?

Please contact me at sammuti.com :)